## Slide 1: Seychelles Telecom Operator Approach Note – MNP readiness assessment
August 2022

## Slide 2
Preface
MNP Readiness Assessment Approach & Methodology
Project Timelines
Credentials
Commercials
Assumptions/ Dependencies
Team Profiles
1
2
3
4
Capgemini Proposal
5
6
7

## Slide 3
Considerations
Background
PREFACE
Government of Seychelles is expected to pass a law in Q4’22 to introduce Mobile Number Portability (MNP) service in Seychelles.
As a regulatory mandate, all incumbent and new mobile operators in Seychelles will be required equip their network & IT systems to enable MNP functionality
The procedures and guidelines for implementing MNP are expected to be published soon by the Seychelles telecom regulator
Introduction of MNP, is a disruptive development both from technology and business perspective
MNP solution is majorly driven by the regulatory requirements of the country. Therefore, the detailed technical solution would have key dependency on the MNP guidelines from regulator
On the business front, MNP would make the market competition more intense. At the same time MNP would bring in opportunities for business growth and can become a catalyst in improving customer experience
Our Proposal
Capgemini is submitting this proposal for assessment of the client readiness for adoption of MNP
The assessment exercise will be carried out through following key levers of MNP readiness –
  Customer Experience Readiness Assessment
  Business Processes Readiness Assessment
  Product Offerings Assessment
  BSS/ OSS functionality Assessment*
  *This would comprise of Internal assessment of capabilities of the client’s BSS & OSS components. This would not cover the integration with third party components (e.g. MCH). Also assessment of any network components (e.g. HLR, MSC etc. ) will be out of scope.

## Slide 4
MNP Readiness Assessment Approach

## Slide 5: Why MNP READINESS ASSESSMENT?
99,614
POPULATION
MOBILE PENETRATION
189,354 (190%) –
Almost flat YoY growth rate
Chart: 
| CW Seychelles | Airtel
Sales | 0.45 | 0.55
MOBILE MARKET SHARE
Key Market Statistics & Trends
Seychelles telecom regulator is expected to bring the law for enabling ‘MNP’ by Q4 2022
A new mobile operator could be soon introduced in Seychelles Market – which would lead to more intense competition
Client is targeting to implement MNP by early 2023
Almost equal Market share
Considerations
Increased Market Competition
Impact on Customer Experience
Add-on Actives &
Impact on Time to Deliver
System Capability
The MNP readiness assessment initiative would ensure timely preparation for MNP adoption by -
Identifying the changes needed in the business processes to handle various number portability scenarios
Defining strategy for modifying existing or creating new products/ offerings and enabling features that would help in winning new customers, retaining existing customers and avoiding churn in the MNP environment
Assessing the minimum readiness needed in the OSS/ BSS environment to enable MNP including integration points.
Evaluating the existing customer touchpoints and identifying opportunities to enable seamless MNP experience for the customers
Source: https://www.ict.gov.sc, https://www.worldometers.info/

## Slide 7: MNP READINESS ASSESSMENT APPROACH
PROCESSES & KPIS
PRODUCT OFFERINGS
The assessment exercise will focus on four key levers for assessing Mobile Number Portability readiness
Assessment of existing offerings that can be reused for MNP.
Recommendations for creating new MNP offers
e.g.
New Bundled Offers
Zero down payment plans
Unlimited data plans
Same day SIM delivery offers
Add-Ons & Freebies etc.
MNP Referrals
Review existing processes & KPIs to assess the MNP readiness
Identify new process scenarios & process gaps that needs to be filled to support mobile number portability
e.g.
Port In/ Port out Processes
Pre-Post migration with MNP
MNP Retention Process
MNP Lead generation
BULK MNP Contracting process
OSS/ BSS FUNCTIONALITIES
Identify key OSS/ BSS functionalities required to support MNP
Prepare functionality map to identify functional gaps that needs to be addressed during MNP Implementation
e.g.
Rating & Charging
Number Management
SIM inventory Management)
KCI ( Keep customer informed)
Integration Points
CUSTOMER EXPERIENCE
Identify various customer touchpoints related to MNP
Identify the gaps, Asses the readiness
Come up with list of recommendations to fulfil the gaps
e.g.
Mobile Number Portability – Guidelines
MNP FAQs
MNP Self service use cases
MNP Campaigns

## Slide 8: SCOPING METHODOLOGY
For scoping purpose, highlighted process areas of eTOM framework would be baselined. The detailed scope will be finalized during scoping workshops.
OSS/ BSS Functionalities
Product Offerings
Customer Experience
Processes & KPIs
Sales Channel Management
Customer Experience Management
Customer Interaction Management
Customer Management
Customer Information Management
Product Support & Readiness
Product offering & Purchasing
Product Configuration
Sales Channel Management
Selling
Contact/ Lead/ Prospect Management
Order Handling
Product offering & Purchasing
Order Handling
Manage Billing Events
Charging
Service Configuration & Activation
Service Guiding & Mediation
Resource Mediation & Reporting
RM&O Support & Readiness

## Slide 9: MNP READINESS ASSESSMENT – reference PORT-IN flow
Negotiation Phase
Activation Phase
Notification Phase
Users can perform bulk upload of file with the plan on which they would like to activate their existing number. System automatically recognizes and creates orders to fulfill the request
Post receiving the request, there will be Interaction of the New Service Operator with MNP SP & Existing service operator for validations around porting eligibility , billing and credit check
Generation of authentication or porting specific unique details by the MNP Service Provider.
( Based on Seychelles Telecom regulations).
Disconnection of service from old SP and connection on new SP
Customers are notified of the progress of their MNP request via automated emails & SMS through out the process
Customer Experience - Assess the Customer touchpoints for an MNP request to be raised
Product offerings - Assessment on providing new offers with waived of porting charges, cheaper plans for similar usage et.
Process & KPI’s – Port-In Process for request acceptance, validation, ordering
BSS Functionality - Assessment of billing functionality and interaction with 3rd party credit check (as applicable)
Note* the assessment purely depends on inputs around ,how the telecom regulations work in Seychelles and corresponding guidelines .
OSS functionality
Assessment of integration of OSS GW with the 3rd party MNP Central repository and server in Seychelles
BSS/OSS functionality - CRM :Business validation Rules based on the telecom Regulation in Seychelles.
Logical and physical Inventory Assessment for SIM specific updates and Porting Number Updates
BSS & OSS Functionality - Assessment of KCI’s, based on response from 3rd party and other downstream systems
Assessment of Communication channels for customers
Key Assessment Areas
Logical Steps
Illustration Only
MNP Request Phase
Step Description
1
2
3
4

## Slide 10: ASSESSMENT Methodology
Stakeholder Identification
Project Kick-off
Scope ringfencing
Stakeholder Alignment
Workshop Schedule
STEP 1
As- Is artifacts review
CX
PROCESS
PRODUCT
SYSTEM FUNCTIONALITIES
STEP 2
Existing Processes
Documents
Existing product/ service offerings with construct
System feature list/ System Documentation
Existing Customer Interface details
Workshops for Clarifications & Pain point discussions
Ad-hoc Meetings
STEP 3
Inputs From the client
Assessment & Gap Analysis
Prepare Assessment Report & Recommendations
Assessment Report Walkthrough
Final Review & Signoff
STEP 4
Planning & Scoping
Requirements & Clarifications
Gap Analysis
Review & Signoff

## Slide 11: Tools & Templates
Project Charter
Project Charter is a statement of the scope, objectives, and timelines for the project.
Stakeholder Map
Lists key stakeholders and responsibility (RACI) in the engagement
Engagement Plan
Detailed plan of each day for a due diligence assignment
Calendar for B2B
Workshops and Wall walks
Workshop Plan
Gap Analysis
Process Improvement areas
Process System Analysis
KPI Assessment and Benchmarking

## Slide 12
Timelines

## Slide 13: proposed timelines*
 | WEEK 1 |  |  |  |  | WEEK 2 |  |  |  |  | WEEK 3 |  |  |  |  | WEEK 4 |  |  |  |  | WEEK 5 |  |  |  |  | WEEK 6 |  |  |  |  | WEEK 7 |  |  |  |  | WEEK 8 |  |  |  |  | WEEK 9 |  |  |  |  | WEEK 10 |  |  |  | 
 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5
Planning & Scoping |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ` |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Requirements & Clarifications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Gap Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Review & Signoff |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Stakeholder identification & Alignment
Workshop
Planning
As-Is Documents Collection
Scoping
Workshop
As- Is artifacts review
Planned Workshops for Clarifications & Pain point discussions, Ad-hoc sessions
As- Is review Completed
Clarification Workshops Completed
Gap Analysis
Assessment Report Preparation
Gap Analysis- Completed
Assessment Report Walkthrough, Updates & Submission
Assessment report submitted for review
Review, clarifications & Updates
Sign-Off & Project closure
Discussions on Next-Steps
Project Kick-Off, Introduction
  * The plan is prepared with the assumption of complete Off-shore work (From-India)
  If one or more resource(s) are required to travel on-site, then the timelines would be reviewed and updated considering the additional time required for arranging logistics, travel etc.
Interim Alignment Meeting

## Slide 14
Credentials

## Slide 15: Case STUDY–Mobile NUMBER PORTABILITY for a Leading TELCO 1/2
Business
Problem
Why we
were chosen
Solution
Business
Benefits
Stringent timelines from regulatory authority for BSS/OSS readiness for MNP support.
Inability to gain market share due to customer's reluctance to switch to new operator in the absence of MNP
Uncertainty around customer’s response to new MNP regulatory guidelines
Providing omnichannel experience to the customers for MNP services
Capgemini was awarded as the Salesforce Implementation Partner of the year in 2021 across APAC region for the TELCOS CRM Transformation.
Experience with Digital Telco Integration Solution across geographies.
Capgemini leveraged the integration capabilities built with operator’s existing downstream systems to enable MNP capabilities for B2C &B2B customers.
Enhanced existing process to enable MNP specific interactions with downstream partners.
Embedded Regulatory guidelines into Communication channels, Customer Contracts and
Enhanced Customer Touch points for MP Services
Created Integration of Legacy OSS and new BSS with MCH API’s.
Designed customized Product offering to support MNP
Grab market share in Enterprise business via customized offering : 100k new customers post 6 months of GO LIVE
Faster lead conversion and Better Opportunity win rate; Increased cross-sell/up-sell by 25%.
MNP Order Fulfilment (Creation to Activation) for 90% of orders <2 days (excluding the manual steps) in compliance with Regulatory Guidelines
Full Compliance to Telecom Regulatory Guidelines

## Slide 16: Leveraging the experience
Mitigation of Technical Glitches | Understanding of OSS/BSS and their integration touchpoints for MNP induction , which will help in expediting the analysis and guard against any pitfalls . In depth understanding of inputs required from Telecom regulators for MNP induction. We make sure, to understand the dependencies on MCH for analysis of BSS/OSS impacts.
Better handling of Operational fallouts | Existing use cases(E.g., Billing clearance, Fraudulence ) to provide better insights into handling of operational fallouts related to MNP.
Leveraging existing capabilities | Existing templates for customer communication throughout MNP lifecycle which adhere to industry standards. Existing methodology for Fallout Management for MNP in coherence with industry standards. MNP Generic architecture framework. Interoperability testing Mechanism . Reports and Dashboard Baselines. Existing baseline for MNP Process flow, data flow . Purview of Administrative Support Required E.g., role of retailers ,the need to change SIM cards or handsets, existing customer obligations, refusal to port, time to port, and procedures for porting large quantities of numbers at a given time etc.
Case STUDY–Mobile NUMBER PORTABILITY for a Leading TELCO 2/2

## Slide 17
Commercials

## Slide 18: Team Composition & COMMERCIALS
Role | Day Rate | PD’s assumed | Total
Process + CX Lead | £ xx | 50 | £ xx
Product Lead | £ xx | 50 | £ xx
OSS/ BSS Functional Lead | £ xx | 50 | £ xx
MNP SME (Advisory Role) | £ xx | 10 | £ xx
Total |  |  | £ xx
  * The rates & Person Days are calculated for complete Off-shore work (From-India)
  If one or more resource(s) are required to travel on-site, then the rates and person days needs to be reviewed and revised.

## Slide 19
Assumptions & Dependencies

## Slide 20: Assumptions & Dependencies
Interviews & Workshops | Client will nominate single point of contact for the project from Client side, and formally communicate it to Capgemini at the start of the project Joint workshops will be conducted by Capgemini for scoping, validation and sign off of the deliverables as per agreed project plan Client will ensure availability of internal stakeholders for workshops, ad-hoc meetings, discussions , communication etc. during the project.
Deliverable Sign-off | Designated Client stakeholders will review and sign-off the deliverables within 3 working days of submission. Deliverables will be deemed accepted if no feedback received within 3 working days post submission
Request for Data/ Information | Business Processes, Product catalogues, raw data, IT landscape, system documentation etc. required by Capgemini team for project delivery, will be provided by Client at the start of the engagement. Client will provide any other artefacts (or access to the artifacts) to Capgemini team as per the requirement. Client will provide relevant data/information during initial phase of the project
General | Any delays in securing information, reviews, sign offs from Client would impact the delivery timelines and efforts