## Slide 1: Architecture COE
Apr 2023

## Slide 2: AGENDA
Client Architecture Services
CoE Approach & Deliverables
Indicative Plan for Phase 1
Resource Requirement Overview
Commercials
Roles & Responsibilities
Standard T&C

## Slide 3: Client Architecture Services
Phase 1
(Assessment Phase) - PoC
Phase 2
(Arch. CoE Setup Phase)
Client Architecture Service
Legacy Projects
Transformation Projects
Architecture COE
Ongoing Projects
New Initiative
Architecture work is currently carried out in both legacy and transformation projects .
Client feels the need to establish an Architecture COE to implement Consistent & standardised architecture​ across the organization.
Capgemini proposes- the Architecture COE to be carried out in 2 phases. The 1st phase will be the assessment and the 2nd phase will be the COE Setup

## Slide 4: Our suggested approach – For Phase 1
8 Weeks Architecture CoE Assessment – PoC Approach
EVALUATE
RECOMMEND
Agreement with stakeholders on the roles and responsibilities for the upcoming work, deliverables, sign-offs, query response etc.
Conduct workshops to -
  Identify key IT Architecture processes as per the scope definition
  Understand AS-IS Governance model and its challenges
  Gather information on past /ongoing IT initiatives .
  Capture pain points and improvements considered.
Identify best practices and the improvement initiatives that can be taken up while setting up the architecture CoE
Share and align results and recommendations from various analysis.
Provide guidelines on how the assessment exercise can be leveraged for other streams and markets (Organization wide CoE setup)
Prioritization of recommendations for COE phase 2
COE Phase 2 - proposal
Next phase calibration
Steering & Calibration meetings
Next phase calibration
Final report out
Half-way update
INITIALIZATION & DISCOVERY
Stakeholder Identification
Scope definition for phase 1 - This would comprise of the market and corresponding architecture stream (e.g. CWC/ Enterprise/ Projects) to be selected as Proof of Concept (POC) for CoE Assessment Phase 1
Gather Data from existing Capgemini team
  Existing Artifacts collection & Validation
  Access to the Client repository to new team members
  Workshop indicative schedule finalization
  Stakeholder Availability calendar for the 1st month. This will lead to finalization of workshop dates
  Identification of all the specifications, for business inputs, technical inputs
Evaluate existing Architecture blueprints & as-is architecture standards.
Architecture artifacts of ongoing and completed demands.
Analyze current governance model
Approach for Architecture Approvals
List of Technical & Application architecture artifacts
  Analyse which standards are followed around entity model, access mechanism, data model, migration etc.
Tools and vendor tie Ups
List of As-Is business requirement and business priority
  analyse the alignment of business requirement and architecture changes

## Slide 5: Suggestive Deliverables – FOR Phase 1
# | Stage | Deliverables | Activities | Acceptance Criteria | Expected Timelines
1 | Initialization & Discover | Scope View for Architecture COE phase 1 View on Architectural repository structure | Architectural COE Scope and Plan for phase 1 POC Architectural repository structure and guidelines document for COE Prepare list of capabilities, gaps and challenges for program in scope. | Statement of high-level Architectural Scope agreed. Architectural repository guidelines drafted and circulated to key stakeholders | End of Week 4
2 | Evaluate | Observation Report | Analysis of governance, organisational processes , procedure, planning and architectural methodologies. Analysis of transformation artifacts. Analysis of Current AS-IS Business Artifacts and Business Requirements in scope 1. Analysis of High-priority Architectural Gaps and Business priorities. Analysis of Architectural Domains for COE. | Publish observations and Queries from Analysis. | End of Week 6
3 | Recommend | COE Structure, R&R Roadmap for As-Is to target architecture & KPIs RACI Matrix Alignment approach between IT & Business. Guidelines on how the assessment exercise can be leveraged for other streams and markets (Organization wide CoE setup) | Team composition of the COE , R&R. Roadmap for As-Is to target architecture & KPIs RACI for projects in scope Communication Model Demand & Change Management pattern Tools and Basic Methodologies as applicable Architectural approach on Priority issues Distribution of artifact ownership between Business and IT function . Process to align between Business and IT function – Reviews and change control board. | Architectural COE Vision established. Roadmap for setting up the COE across the Client architecture streams and markets have been prepared Consolidated Recommendation Report prepared. | End of Week 8
* The above mentioned deliverables will be as per the identified scope for phase 1 PoC

## Slide 6: INDICATIVE Execution Plan - for Phase 1
 | WEEK 1 |  |  |  |  | WEEK 2 |  |  |  |  | WEEK 3 |  |  |  |  | WEEK 4 |  |  |  |  | WEEK 5 |  |  |  |  | WEEK 6 |  |  |  |  | WEEK 7 |  |  |  |  | WEEK 8 |  |  |  | 
 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5 | D1 | D2 | D3 | D4 | D5
Initialization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ` |  |  |  | 
Discover |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Evaluate |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Recommend |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Workshop
Planning
As-Is Documents Collection
All the pre-requisites for upcoming weeks aligned
As- Is artifacts review
Planned Workshops for Clarifications & Pain point discussions, Ad-hoc sessions
Gap Analysis
Analysis/observation Report Preparation
Evaluate
Deliverable
Recommendation report submitted for review
Review, clarifications & Updates
Sign-Off & Phase 1 closure
Discussions on Next-Steps
Project Kick-Off, Introduction
Milestone & Deliverables
Discover
Deliverables
Executive briefings
Evaluate Completed
Discover completed
Recommend
Deliverables
Submit Proposal
for Phase 2
Phase 2 Discussions
Stakeholder identification and alignment

## Slide 7: Assumptions & DEPENDENCIES
ASSUMPTIONS
Client will nominate single point of contact for the project from Client side, and formally communicate it to Capgemini at the start of the project
Joint workshops will be conducted by Capgemini for scoping, validation and sign off of the deliverables as per agreed execution plan
Client will ensure availability of internal stakeholders for workshops, ad-hoc meetings, discussions , communication etc. during the project.
Deliverables will be deemed accepted if no feedback received within 3 working days post submission
DEPENDENCIES
Data/information availability to complete the assessment
Stakeholders availability for workshops/Meetings/Reviews.

## Slide 8: Roles & Responsibilities – phase i
# | Role | Responsibilities
1 | Lead Enterprise Architect | Creating methods for compliance of architecture pattern –blueprints, templates etc. Suggesting and reviewing standard guidelines and principles to be followed as part of COE . Reviewing the roadmaps and plans of COE work. Recommending team alignment and governance patterns. Lead and direct during architecture workshop meetings
2 | Engagement Manager & Business Architect | Engagement Manager Tracking and monitoring the resource utilization and burn down Leading the governance around work allocation and completion Meeting the resource demand needs in project based on Client requirements Leading meetings to track the work status. Business Architect Consultancy around process frameworks, standardization. To propose Business Architecture Framework: including scope, depth, and range of activities, outcomes, and deliverables. Suggestions around new business capabilities Consultancy around Implementation of the capabilities map and value streams.
3 | Business Analyst | Analysis of AS IS business process standards and provide recommendations. Performing business impact analysis, outlining problems, opportunities and solutions for a business problem. Design the processes they need to introduce into the system to make necessary improvements for requirement gathering/user story creation . Identify areas of improvements to support architecture COE processes.
4 | Solution Architect | Designing overall E2E architecture.( BAU Request) Analysis of the existing IT artefacts Preparation of observation reports for COE assessment . Recommending architecture standards and best practices. Collate existing architecture artefacts for COE Analyse functional and architecture Gap reports .
5 | CoE Advisory | Overview the project progress and act as a mentor to the team. Encourage and support the team time to time. Provide consulting to the team as and when needed. Bring in insights from industry and market. Provide insights and ideas leveraging industry experience. Act as a point of contact for Client’s senior leadership.

## Slide 9: Terms AND CONDITIONS
Liberty Latin America Proposal
Obtain prior written approval from Client before incurring any expenses and shall keep up to date records
Actual billing will be based on actual number of working days and rate card above.
Capgemini shall ensure all invoices are accompanied by fully substantiated and detailed written records of resources utilised and time expended with itemised time records to be provided to Client.
Capgemini will issue invoices to Client upon the payment milestones set forth in the SOW. All payments are due within forty-five (45) calendar days following the date of receipt of Capgemini ‘s invoice by Client.
Any travel required for work or short-term onsite visit will be charged at actual cost to Client. Capgemini UK shall obtain prior written approval from Client before incurring any expenses and shall: (i) keep up to date records of all expenses incurred and upon Client’s request, provide to it a copy of such records; (ii) provide proper substantiation for all expenses charged to Client; and (iii) only incur expenses in accordance with the agreed expense policy.
9 hours shift assumed for resources in Offshore (India)
For greater certainty, Capgemini acknowledges and agrees that resources referred to in this Contract shall be considered “Supplier Personnel” as defined in the Framework Agreement) for the purpose of this Contract. Further Capgemini acknowledges and agrees that this Contract shall not be construed to create any association, partnership, joint venture, employee, or agency relationship between Client and any such resources. Capgemini team may deliver the Services remotely by working from home. For the avoidance of doubt, any rights of entry to Capgemini UK locations associated with the audit rights or other obligations in this Agreement shall not apply to Capgemini UK work-from-home locations..
Any travel required for work or short-term onsite visit will be charged at actual cost to Client.
All Fees are subject to local tax at the applicable local rate. Value added tax may be payable at the applicable local rate, subject to issue by Capgemini of a valid value added tax invoice. In addition, Capgemini alone will bear any taxes related to Capgemini’s existence or gross or net income taxes based on Capgemini’s sales under this Contract including any withholding tax that Client must withhold from payments to Capgemini and remit to the relevant authority. Consequently, Capgemini will not charge Client or gross up or add on to any fees to Client for amounts properly withheld by Client and remitted by Client to the relevant authority .

## Slide 10: Support required from Client during phase i
Support and Inputs Discovery and Evaluate
Active discussion and participation during the workshops
Advise and decision Discovery Evaluate and Recommend
Provide review comments as per pre-defined schedule / timelines
Kick off and planning Initialization Phase
Nominate the Process SMEs for the workshops for all areas in scope
Provide responses to the pre-workshop questionnaire & other artefacts sent by Capgemini
Provide clarifications on the responses of pre-workshop questionnaire & provide inputs on any open points
Review & Validation of business processes, business rules aligned to Client’s expectations
Timely sign-off on business processes post reviews
Confirm availability & participation of all the stakeholders for workshops
Provide the relevant details on ‘As-Is’ Process/Architecture/scenarios/ KPIs etc
Nominate the Technical, data, integration, Architecture SMEs, , domain platform leads for the workshops for all IT stacks in scope
List out the GAPs in providing required inputs
Provide access to all the required documents .

## Slide 11: CAPGEMINI TOOLKIT to ACCELERATE Delivery OUTCOMES
Project Charter
Project Charter is a statement of the scope, objectives, and timelines for the project.
Stakeholder Map
Lists key stakeholders and responsibility (RACI) in the engagement
Implementation Roadmap
Detailed plan of each day for a due diligence assignment
Calendar for B2B
Workshops and Wall walks
Workshop Plan
As-Is Process Data Capture
Architecture Governance
Reference Architecture
Delivery Approach
Framework and templates for governance structure
Templates for Architecture Blueprint
Key Activities Templates for Delivery
Tools and templates which have been used in the past for similar work can be demonstrated with actual view
Implementation Roadmap
Detailed plan for conducting the workshop
AS-IS process capture for Analysis

## Slide 12: Indicative steps for PHASE 2
CoE Setup Activities
Phase 2 – COE Setup
Implementation
In-life
Domain/Product/Transformation Process Maps framework
Setup Architectural Governance model
Finalise e2e CoE process across board
Artifacts, Building Blocks
Define Business principles, business goals, and business drivers strategies, business plans, business strategy, IT Strategy
Finalize Vision, Baseline & Target Architecture
Transformation CRs & Phase Assessment
Capability assessment
Technical Solutions
Implementation strategy , rollout plans, phases & timelines
Migration Strategy
Technology Readiness
CRs for Architecture
Technical Gaps
System Analysis reports
Quality Checks
Go-live strategy & target timelines
Re-Usable Sys Architecture Blocks
Architecture compliance
CoE Assessment for other streams & Markets basis learnings from POC followed by CoE Setup of Architecture CoE across the organization

## Slide 13: Change Management APPROACH for ADOPTION OF COE
Change Vision
1
Stakeholder mapping
and impact on process changes
2
Change &
Communication
Strategy
3
Communication and People
mobilization
4
People
Enablement
and
Training
5
Change Measurement
6
Change Anchoring
7
Prepare and communicate a common Architecture vision to the Client stakeholders
Implement the COE, while ensuring successful people readiness for adopting it in their everyday work
Perpetuate and manifest changes
from COE initiatives
Formation of an Architecture Governance
and Review board
SME’s from Project team within organization mobilized to be part of COE
KPI Metrics for COE